

Project Proposal

Inventory Management System

Spark New Zealand

TABLE OF CONTENTS

**Version Control3**

**Key Members3**

**Executive Summary4**

**Project BackgroundX**

**Current IssuesX**

**Project ScopeX**

**Proposed SolutionX**

**Sprint TimeframeX**

**Project BudgetX**

**Stakeholder RegisterX**

**Stakeholder ManagementX**

**Monitoring & EvaluationX**

**Approval SignaturesX**

VERSION CONTROL

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Version | Author | Additions & Modifications |
| 10/01 | 1.0 | Saksham Anand | Initial Release. |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

KEY MEMBERS

|  |  |
| --- | --- |
| Client | |
| Name | Email |
| Ismail Kazmi | ismail.hazmi@spark.co.nz |

|  |  |
| --- | --- |
| Mentor | |
| Name | Email |
| Bharat Kochar | bharat.kochar@assertio.co.nz |

|  |  |  |
| --- | --- | --- |
| Team Members | | |
| Name | Roles | Email |
| Saksham Anand | Software Developer | me@sakshamanand.com |
| Barbora Sharrock | Business Analyst | barboras@missionreadyhq.com |
| Bailey Coleman | UX Designer | baileyc@missionreadyhq.com |

EXECUTIVE SUMMARY

Spark New Zealand’s In-Home team is currently in need of an inventory management system to track their products. They require a system which can track products and locations, and potentially track sales. WordPress platform with custom plugin has been offered as the proposed solution to allow for minimal system maintained once the product is handed over. The system aims for user friendly interface which allows easy access to user and product management, while offering a high functionality.

PROJECT BACKGROUND

The number of in-home Spark team members is increasing, and they need to be able to keep track of and update Spark stock on the go. Currently there is no formalized process to keep track of where stock is, who is carrying it, how much has been sold, or how much there is. This lack of inventory management leaves a blind spot in the business, making it more difficult to schedule re-orders and manage potential losses of product.


CURRENT ISSUES

PROJECT SCOPE

PROPOSED SOLUTION

The proposed solution consists of using WordPress platform as the means for user authentication and automatic security updates. Due to the limited time available for the project, WordPress platform offers prebuilt solution for user accounts and other web services, which a custom plugin for inventory management can be programmed and added during the eight weeks.

The WordPress platform will consist of a child theme that mirrors an existing theme allowing customization that suits Spark’s needs and at the same time allows automatic updates for security and compatibility issues. The site diagram can be visualised from the following diagram:



DigitalOcean Server



WordPress Platform

MySQL Database

WordPress IMS Plugin

WordPress Child Theme

The custom WordPress plugin will be interacting with Plugin API provided by WordPress.org. The plugin will be sourcing some of the code from existing ATUM WordPress Inventory Management plugin, which is available under the open source license.

SPRINT TIMEFRAME

PROJECT BUDGET

|  |  |  |  |
| --- | --- | --- | --- |
| **DEVELOPMENT RESOURCES** | | | |
|  | | |  |
| **Type** | **Unit Cost** | **Unit** |
| Domain Name | $12.00 (USD) | Yearly | $12.00 |
| Server | $10 | Monthly | $10.00 |
| Server Backup | $2 | Monthly | $2.00 |
|  | | | |
| **PROJECT TOTAL FOR 1 MONTH (USD)** | | | **$23.00** |
| ONGOING MONTHLY COSTS (USD) | | | $12.00 |
| **Domain Name:** sparkinhome.com | | | |
|  | | | |
| **Server Options** | | | |
| Option One (Recommended): 2GB RAM, 1 CPU, 50GB SSD, 2TB Transfer, $10 | | | |
| Option Two: 1GB RAM, 1 CPU, 25GB SSD, 1TB Transfer, $5 | | | |
|  | | | |
| Automatic Weekly Backups Can Be Taken By Server Provider At $2.00 Per Month. | | | |
|  | | | |
| Server Location: San Francisco 2 or Singapore 1 | | | |

STAKEHOLDER REGISTER

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Position | Type | Contact |
| Ismail Kazmi | Client | External | Ismail.hazmi@spark.co.nz |
| Bharat Kochar | Mentor | Internal | bharat.kochar@assertio.co.nz |
| Saksham Anand | Developer | Internal | [me@sakshamanand.com](mailto:me@sakshamanand.com) |
| Barbora Sharrock | Business Analyst | Internal | barboras@missionreadyhq.com |
| Bailey Coleman | UX Designer | Internal | baileyc@missionreadyhq.com |

STAKEHOLDER MANAGEMENT

|  |  |  |  |
| --- | --- | --- | --- |
| Name | Interest | Influence | Strategies |
| Ismail Kazmi | Moderate | High | Ismail is the Project Client. Ismail likes to be informed on team’s progress and expects emails fortnightly. |
| Bharat Kochar | Moderate | High | Bharat is the Project Supervisor. Bharat likes to be kept in the loop and prefers email communication. |
| Saksham Anand | High | Moderate | Saksham is a Developer within the group. Saksham likes to share ideas and work on them as a group. |
| Barbora Sharrock | High | Moderate | Barbora is a Business Analyst within the group. Barbora likes to make sure that the group is on tracking and working efficiently. |
| Bailey Coleman | High | Moderate | Bailey is a User Experience Designer within the group. Bailey likes to receive tasks from Barbora that she can work on. |

MONITORING & EVALUATION

Monitoring and evaluation is a documentation that aims to facilitate activities that deliver quality to a product. Discussed below are activities that will assist in doing so:

**Verification**

Verification of the functional and non-functional requirements are submitted to the clients for reviewing and feedback. Once that is done, the team members will combine the documents for the project proposal and hand them back to the client to make the call on whether it outlines their goals and objectives. This process does not stop there but continues throughout the whole project during sprint reviews.

**Validation**

The validation of each sprint product is done through building prototypes and testing to check if its fit for purpose.

**Testing**

The team members must do testing together to see what each one thinks of the outcome to avoid disagreements later.

**Coding**

The codes must be understandable, clear and concise to read. Updated codes must be saved and after each lines of codes, leave a comment so that the next person to carry on with the coding know where to begin. Industry standard monitoring activities must be applied, such as setting up downtime alerts when the website goes down.

**Documentation**

Team members are to cross check with documents like Gantt Chart and others on GitHub to ensure that everyone is on the same page. Notify other team members if changes are made to the document.

**Meeting**

The development team will conduct a 10 minutes standup meeting every day, to check the progress of work assigned to each team member. Meeting up with the project sponsors will be held fortnightly to review the progress of the project as well and feedbacks will be given through this meeting.

PROJECT APPROVAL

\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_ \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Ismail Kazmi, Project Sponsor Mission Ready HQ